**Weekly Report**

**6/11/2022 – 11/11/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 -  **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

* 1. Project Plan

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Introduction, Project Overview | 8/11/2022 | Lê Thu Ngân | 100% |
| 2 | Management Process | 9/11/2022 | Nguyễn Thanh Phong  Lê Anh Vinh | 100% |
| 3 | Project Organization | 7/11/2022 | Võ Tấn Phát | 100% |

* 1. Vision Document

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Introduction, Positioning | 8/11/2022 | Lê Thu Ngân | 100% |
| 2 | Product Features | 8/11/2022 | All members | 100% |
| 3 | Stakeholder and User Descriptions  Non-Functional Requirements | 10/11/2022  7/11/2022 | Lê Anh Vinh  Võ Tấn Phát | 100% |

# Issues and impacts:

1. The meeting to discuss product features and consider the feasibility of features .(Responsible: all members , Action date: November 9th, 2022)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Watch tutorial video about PA2 and knowledgeable about the project | 13/11/2022 | All members |
| 2 | Improve knowledge about java, CSS, javascript | 20/11/2022 | All members |
| 3 | Revised project plan | 16/11/2022 | Phong |
| 4 | Detailed vision document | 16/11/2022 | Phong,Ngân |
| 5 | Use-case model | 19/11/2022 | Ngân,Vinh,Phát |
| 6 | Use-case specification | 21/11/2022 | All |