**Weekly Report**

**12/11/2022 – 21/11/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Prepare for meeting | 13/11/2022 | Nguyễn Thanh Phong | 100% |
| 2 | Detail project plan | 15/11/2022 | Nguyễn Thanh Phong  Lê Thu Ngân | 30% |
| 3 | Detail vision document | 15/11/2022 | Lê Thu Ngân | 100% |
| 4 | Use case model | 18/11/2022 | Lê Thu Ngân  Võ Tấn Phát  Lê Anh Vinh | 100% |
| 5 | Use case specification | 20/11/2022 | Nguyễn Thanh Phong  Lê Thu Ngân  Võ Tấn Phát  Lê Anh Vinh | 50% |
| 6 | Learn code | 19/11/2022 | Nguyễn Thanh Phong  Lê Thu Ngân  Võ Tấn Phát  Lê Anh Vinh | 30% |
| 7 | Review PA02 | 21/11/20222 | Nguyễn Thanh Phong | 0% |

# Issues and impacts:

1. Previse project plan take a lot of time, all members don’t know how to fix content about 4.2.1 to 4.2.5 and 4.3.1 (Responsible: all members , Action date: November 21th, 2022 )

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete PA02 | 27/11/2022 | All members |
| 2 | Improve knowledge about code | 27/11/2022 | All members |
| 3 | Complete revised project plan | 25/11/2022 | Phong, Ngân |
| 4 | Complete use-case specification | 27/11/2022 | Vinh, Ngân, Phát |