**Weekly Report**

**28/11/2022 – 5/12/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Prepare for meeting | 29/11/2022 | Nguyễn Thanh Phong | 100% |
| 2 | Learn About Web | 9/12/2022 | All members | 70% |
| 3 | Review Research | 30/11/2022 | All members | 50% |
| 4 | Use case model | 28/11/2022 | All members | 100% |
| 5 | Define software architecture | 6/12/2022 | All members | 30% |
| 6 | Class diagram | 6/12/2022 | All members | 0% |
| 7 | Review PA03 | 9/12/20222 | Nguyễn Thanh Phong | 0% |

# Issues and impacts:

1. Have not agreed on the time to work together for the logical view (Responsible: all members , Action date: November 30th, 2022 )

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete PA03 | 10/12/2022 | All members |
| 2 | Improve knowledge about code | 10/12/2022 | All members |
| 3 | Complete part Architectural Goals and Constraints | 10/12/2022 | Vinh,Phát |
| 4 | Complete part Logical View | 10/12/2022 | All members |