**Weekly Report**

**4/12/2022 – 10/12/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Prepare for meeting | 6/12/2022 | Nguyễn Thanh Phong | 100% |
| 2 | Introduction | 5/12/2022 | Lê Thu Ngân | 100% |
| 3 | Architectural Goals and Constraints | 10/12/2022 | Võ Tấn Phát  Lê Anh Vinh | 100% |
| 4 | Use case model | 10/12/2022 | All members | 100% |
| 5 | Logical view | 10/12/2022 | All members | 100% |
| 6 | Learn About Web | 10/12/2022 | All members | 90% |
| 7 | Review Research | 8/12/20222 | All members | 100% |
| 8 | Review PA03 | 10/12/20222 | Nguyễn Thanh Phong | 100% |

# Issues and impacts:

1. The packet diagram is an issue to be discussed in the meeting.(Responsible: all members , Action date: December 9th, 2022)
2. Components are fully added (Responsible: all members , Action date: December 9th, 2022)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Watch tutorial video about PA4 and knowledgeable about the project | 11/12/2022 | All members |
| 2 | Improve knowledge code | 14/12/2022 | All members |
| 3 | complete 50% of the web | 17/12/2022 |  |