**Weekly Report**

**11/12/2022 – 18/12/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Draw UI HOMEPAGE SCREEN | 17/12/2022 | Lê Anh Vinh | 40% |
| 2 | Draw UI SELECT STORE SCREEN | 17/12/2022 | Lê Thu Ngân | 50% |
| 3 | Draw UI ORDER STORE | 17/12/2022 | Võ Tấn Phát | 70% |
| 4 | Description, find Image | 15/12/2022 | Nguyễn Thanh Phong | 100% |
| 5 | Code sign in and sign up screen | 18/12/2022 | Lê Thu Ngân | 70% |
| 6 | Code main screen | 18/12/2022 | Lê Anh Vinh and Võ Tấn Phát | 40% |
| 7 | Code cart screen | 18/12/2022 | Lê Anh Vinh and Nguyễn Thanh Phong | 40% |

# Issues and impacts :

1. It's very difficult for the group to use github and trello because of the few members who use it.(Responsible: all members , Action date: December 12th, 2022)
2. There are a lot of deadlines for other subjects, so we can't arrange a time to work together (Responsible: all members , Action date: December 12th, 2022)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete UI | 23/12/2022 | All members |
| 2 | Finish 80% front-end | 26/12/2022 | All members |
| 3 | Learn back-end | 26/12/2022 | All members |
| 4 | Complete PA4 | 26/12/2022 | All members |