**Weekly Report**

**19/12/2022 – 26/12/2022**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Draw UI HOMEPAGE SCREEN | 24/12/2022 | Lê Anh Vinh | 100% |
| 2 | Draw UI SELECT STORE SCREEN | 24/12/2022 | Lê Thu Ngân | 100% |
| 3 | Draw UI ORDER STORE | 24/12/2022 | Võ Tấn Phát | 100% |
| 4 | Code sign in and sign up screen | 24/12/2022 | Lê Thu Ngân | 100% |
| 5 | Code main screen | 24/12/2022 | Lê Anh Vinh and Võ Tấn Phát | 90% |
| 6 | Code cart screen | 24/12/2022 | Lê Anh Vinh and Nguyễn Thanh Phong | 80% |
| 7 | Revise PA03 | 26/12/2022 | Nguyễn Thanh Phong and Lê Anh Vinh | 100% |
| 8 | Review PA05 | 26/12/2022 | Nguyễn Thanh Phong | 100% |

# Issues and impacts :

1. There are a lot of deadlines for other subjects,but we are still trying to finish PA4. (Responsible: all members , Action date: December 26th, 2022)
2. Because the team is not proficient in using github, devices such as laptops are not powerful enough, so writing code on the same machine for 1 person is uploaded to github. (Responsible: all members , Action date: December 26th, 2022)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Test plan and test case | 2/1/2023 | Lê Thu Ngân |
| 2 | Finish Project | 29/12/2022 | All members |