**Weekly Report**

**27/12/2022 – 1/1/2023**

Group ID: **10**

Project Name: **Shopaa**

Prepared by: **Lê Thu Ngân**

Team members:

20127274 - **Nguyễn Thanh Phong** *Project manager - Deployment team lead*    
20127390 - **Lê Anh Vinh** *Developer - Technical writer - Technical Architect*   
20127589 - **Võ Tấn Phát** *Developer - Technical Architect*   
20127251 - **Lê Thu Ngân** *Technical writer – Tester/QA – Engineer - Designer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Introduction | 12/1/2023 | Võ Tấn Phát | 0% |
| 2 | Target test items | 12/1/2023 | Lê Thu Ngân, Nguyễn Thanh Phong | 0% |
| 3 | Environment Needs | 12/1/2023 | Lê Anh Vinh | 0% |
| 4 | Responsibilities, staffing and training needs | 12/1/2023 | Võ Tấn Phát | 0% |
| 5 | Test report | 12/1/2023 | All members | 0% |
| 6 | Tests cases | 12/1/2023 | All members | 0% |
| 7 | Code sign in, sign up interface | 12/1/2023 | Lê Thu Ngân | 100% |
| 8 | Code food items interface | 12/1/2023 | Lê Anh Vinh | 100% |
| 9 | Code store interface | 12/1/2023 | Võ Tấn Phát | 100% |
| 10 | Code cart interface | 12/1/2023 | Nguyễn Thanh Phong | 100% |
| 11 | Code order interface | 12/1/2023 | Võ Tấn Phát | 100% |
| 12 | Create DataBase | 12/1/2023 | Lê Thu Ngân | 100% |
| 13 | Code Connect with database | 12/1/2023 | Lê Anh Vinh | 100% |

# Issues and impacts :

1. The members need time to prepare for the final exam, so there is very little time to do the project (Responsible: all members , Action date: December 27th, 2023)
2. Back end is very hard (Responsible: all members , Action date: December 27th, 2022)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Finish project | 12/1/2023 | All members |